# Kebab Rank Project - Complete Summary & Map Integration Guide

## 1. Project Overview: What is Kebab Rank?

__Kebab Rank__ is a web application that helps users find the best kebab restaurants across Polish cities. The platform aggregates and ranks kebab places based on Google reviews and ratings.

### Core Functionality:

- __City Selection__: Users choose from 70+ Polish cities

- __Kebab Ranking__: Displays top-rated kebab places per city

- __Real-time Data__: Pulls ratings from Google Places API

- __Smart Caching__: Uses Supabase to minimize API calls

- __SEO Optimized__: Recently improved technical SEO (score: 72→78)

### Target Audience:

- Polish residents looking for quality kebab restaurants

- Tourists exploring local food options

- Food enthusiasts comparing kebab quality across cities

### Business Value:

- Provides valuable local search information

- Helps users make informed dining decisions

- Potential for monetization through local business partnerships

## 2. Current Application Flow

### User Journey:

1. __Homepage__: Select city from dropdown (70+ Polish cities)

2. __City Page__: View ranked list of top kebab places

3. __Place Details__: See ratings, reviews, and addresses

4. __Navigation__: Easy browsing between cities

### Data Flow:

```javascript

User Request → Flask App → Check Supabase Cache → Google Places API (if needed) → Display Results

```

### Current Features:

- ✅ City-specific kebab rankings

- ✅ Google ratings and review counts

- ✅ Address information

- ✅ Responsive design

- ✅ SEO-optimized structure

- ✅ Smart data caching (7-day intervals)

## 3. Technical Architecture

### Backend (Flask + Python):

- __Framework__: Flask web application

- __Database__: Supabase (PostgreSQL)

- __API Integration__: Google Places API

- __Deployment__: Docker on Hostinger

### Frontend:

- __Templates__: Jinja2 HTML templates

- __Styling__: Bootstrap + Custom CSS

- __Layout__: Single-column responsive design

- __Hosting__: Static files served via Flask

### Data Model:

```python

# Kebab places stored in Supabase

{

"place_id": "google_place_id",

"name": "Kebab Restaurant Name",

"address": "Full street address",

"rating": 4.5,

"total_ratings": 150,

"city": "Warszawa",

"last_updated": "2025-09-26"

}

```

## 4. Recent SEO Improvements (Completed)

### Fixed Critical Issues:

- __68 duplicate page titles__ → Now unique per city

- __68 duplicate content issues__ → City-specific descriptions

- __6 problematic URLs__ → Cleaned from sitemap

- __Canonical errors__ → HTTPS implementation fixed

- __Internal linking__ → Improved navigation structure

### Current Status:

- __Health Score__: 78/100 (improved from 72)

- __Indexable Pages__: 91% (improved from 84.5%)

- __Ready for__: Map integration enhancement

## 5. Map Integration Plan - The Next Evolution

### Problem Statement:

Users currently see a list of kebab places but lack geographical context. A map would significantly enhance the user experience by showing locations visually.

### Proposed Solution:

__Split-screen layout with interactive map__ showing kebab place locations alongside the ranking list.

### Implementation Strategy:

#### Phase 1: Database & Backend (Week 1)

1. __Extend database__ with latitude/longitude fields

2. __Update Google Places integration__ to fetch coordinates

3. __Implement smart caching__ for coordinates (7-day refresh)

4. __Create coordinate update mechanism__

#### Phase 2: Frontend Map (Week 2)

1. __Integrate Leaflet.js__ with OpenStreetMap (free)

2. __Create split-screen layout__ (list left 40%, map right 60%)

3. __Add interactive features__ (click list → center map, etc.)

4. __Mobile optimization__ for responsive design

#### Phase 3: Advanced Features (Week 3-4)

1. __Marker clustering__ for dense urban areas

2. __Rating-based filtering__ on map

3. __User location detection__

4. __Route planning integration__

### Cost-Effective Approach:

- __Map Tiles__: OpenStreetMap (free, unlimited usage)

- __API Calls__: Minimal (coordinates cached in Supabase)

- __Library__: Leaflet.js (lightweight, no licensing fees)

## 6. Expected Impact

### User Experience Improvements:

- ✅ Visual location context for better decision-making

- ✅ Interactive exploration of kebab places

- ✅ Mobile-friendly map navigation

- ✅ Increased engagement and time-on-site

### Business Benefits:

- ✅ Enhanced user satisfaction

- ✅ Competitive advantage with map feature

- ✅ Better local SEO with rich location data

- ✅ Foundation for future features (route planning, etc.)

## 7. Implementation Priority Order

__Immediate Next Steps:__

1. __Database schema extension__ (add coordinates fields)

2. __Backend coordinate fetching__ from Google Places

3. __Basic map integration__ with Leaflet.js

4. __Split-screen layout implementation__

__Future Enhancements:__

- Advanced filtering options

- User location services

- Route planning features

- Social sharing capabilities

## 8. Technical Constraints & Considerations

### Current Limitations:

- Google Places API usage limits

- Mobile device compatibility

- Database storage requirements for coordinates

- Performance optimization for map rendering

### Success Metrics:

- Reduced bounce rate

- Increased time-on-site

- Improved user engagement

- Better mobile usage statistics

__Next Task Goal:__ Begin Phase 1 implementation starting with database schema extension and coordinate fetching integration to enable the map feature that will transform Kebab Rank from a simple list to an interactive kebab discovery platform.